SDLC Models: V-Model, Spiral Model, Big Bang Model, and Waterfall Model

V-Model:

Overview:

- Sequential SDLC model known as Verification and Validation model.

- Extension of the waterfall model, forming a V-shape with testing phases associated with each development stage.

Phases:

- Business Requirement Analysis:

  - Understanding product requirements from the customer's perspective.

  - Detailed communication with the customer.

  - Business requirements used for acceptance testing.

- System Design:

  - Designing the complete system based on clear and detailed requirements.

  - System test plan developed from system design.

  - Early system design allows more time for actual test execution.

- Architectural Design:

  - Understanding and designing architectural specifications.

  - Proposal of technical approaches, with the final decision based on feasibility.

  - System design broken down into modules (High-Level Design - HLD).

- Module Design:

  - Specification of detailed internal design for system modules (Low-Level Design - LLD).

  - Ensuring compatibility with other modules and external systems.

  - Designing integration tests and unit tests based on internal module designs.

Pros:

- Clarity and simplicity.

- Early detection of defects.

- Extensive documentation.

- Parallel development and testing.

- Predictable and controllable.

- Client involvement.

Cons:

- Rigidity and inflexibility.

- Late testing.

- Limited client visibility.

- Complex integration.

- Not suitable for large projects.

- Dependency on initial requirements.

Spiral Model:

Overview:

- Risk-driven process model combining elements of waterfall, incremental, and prototyping models.

- Incorporates rapid prototyping and concurrency in design and development activities.

Phases:

- Identification:

  - Gathering business requirements initially and progressing to system, subsystem, and unit requirements.

  - Continuous communication with the customer.

  - Product deployed in the market at the end of each spiral.

- Design:

  - Conceptual design in the baseline spiral.

  - Architectural, logical, physical product design, and final design in subsequent spirals.

- Construct or Build:

  - Production of actual software product at every spiral.

  - Development of Proof of Concept (POC) in baseline spiral for customer feedback.

  - Subsequent spirals produce working models (builds) with version numbers.

- Evaluation and Risk Analysis:

  - Risk analysis includes identifying, estimating, and monitoring technical feasibility and management risks.

  - Customer evaluates the software and provides feedback at the end of each iteration.

Big Bang Model:

Overview:

- Focuses on all types of resources with little or no planning.

- Suitable for small projects, small development teams, academic projects, or scenarios with unknown requirements.

Pros:

- Simple and requires minimal planning.

- Easy to manage with no formal procedures.

- Requires very few resources.

- Offers flexibility to developers.

- Good for repetitive or small projects with minimal risks.

- Serves as a learning aid for newcomers or students.

Cons:

- High risk and uncertainty.

- Not suitable for complex and object-oriented projects.

- Poor fit for long and ongoing projects.

- Can become expensive if requirements are misunderstood.

Waterfall Model:

Overview:

- Divides the software development process into sequential phases.

- Outcome of one phase acts as the input for the next phase.

Advantages:

- Simple and easy to understand.

- Easy to manage due to its rigidity.

- Each phase has specific deliverables and a review process.

- Well-suited for smaller projects with well-understood requirements.

- Clearly defined stages and milestones.

- Results and process are well-documented.

Disadvantages:

- Rigidity and lack of adaptability.

- Limited customer involvement.

- Late detection of errors.

- No incremental releases.

- Longer time to deliver the final product.

- Difficulty in accommodating changes.

- Risk of misalignment with user needs.

- High dependency on initial requirements.

- Lack of collaboration between teams.

- Not suitable for large and complex projects.